PRODUCT & ENGINEERING SCOPE   ·   V1.0

Cricket Intelligence Platform

A decision-support platform for cricket. It answers who should I pick, and why — not what are this player's statistics. This document defines the product, the phased build, and an honest assessment of what the current dataset can and cannot support.

| STATUS | DATE | REPOSITORY | DATA SNAPSHOT | COVERAGE |
| --- | --- | --- | --- | --- |
| Draft for review | 13 August 2026 | the-cricket-index | 10,040 matches | 2001–2026 |

How to read this document. Sections 1–3 define the product. Sections 4–6 establish what the data actually supports — read these before scheduling anything. Sections 7–23 specify the surface. Sections 24–30 cover engineering. Sections 31–34 cover delivery and the decisions that are still open.

Every requirement carries a readiness tier: TIER A buildable on current data, TIER B requires storing ball-by-ball deliveries, TIER C requires a data source that does not exist yet. Tiers are defined in Section 5.

Contents

PRODUCT

1   Vision & positioning

2   Product principles

3   Target users

DATA REALITY

4   Data foundation

5   Readiness assessment

6   Domain invariants

SURFACE

7   Information architecture

8   Homepage

9   Player directory

10   Player profile

11   Form engine

12   Performance splits

13   Player comparison

14   Performance Index

15   Rankings & underrated players

16   Player availability

17   Scout — find a player

18   Best XI

19   Team intelligence

20   Venue intelligence

21   Analytics explorer

22   Match intelligence

23   AI analyst

ENGINEERING

24   Data architecture

25   API architecture

26   Design system

27   UX requirements

28   Performance

29   Data quality

30   Trust & transparency

DELIVERY

31   Phased roadmap

32   Engineering boundaries

33   Definition of success

34   Open decisions

SECTION 01

# Vision & positioning

Build a platform that turns historical, current, and scheduled cricket data into actionable intelligence for players, teams, selectors, analysts, scouts, leagues, journalists, and serious fans.

The core product question is: who is the right player or team for this situation, and why?

## Questions the platform exists to answer

Who are the best players right now, and who is genuinely in form?

Who is improving fastest, and who is declining?

Who performs best in a given role, against a given opposition, at a given venue?

Who is available during a specific tournament window?

Which players are underrated by conventional rankings?

What is the best XI for a format, period, opposition, and venue — and why those eleven?

What is a team's biggest weakness right now?

## Positioning

Cricket intelligence for discovering, comparing, evaluating, and selecting players. Closer to a professional scouting and analytics platform than a conventional cricket website.

Data  →  Analysis  →  Context  →  Recommendation  →  Decision

Explicit non-goals Not another Cricbuzz or Cricinfo. Not a news feed, not a live-score product, not a fantasy clone, not a generic sports dashboard. Live scores and match commentary are out of scope entirely — competing there means losing on latency and licensing while abandoning the differentiator.

SECTION 02

# Product principles

These five rules govern every feature decision. A feature that violates one does not ship.

| # | Principle | What it means in practice |
| --- | --- | --- |
| 1 | Every metric answers a question | No chart exists because the data exists. If nobody can name the cricket question a number answers, it is removed. |
| 2 | Context beats raw statistics | Every figure is interpreted relative to format, competition, era, opposition, venue, match situation, role, and recent form. A bare strike rate is close to meaningless. |
| 3 | Form is not career | Career, season, last 12/6/3 months, last 30 days, last 20/10/5 matches, and custom ranges are first-class everywhere — not a toggle bolted onto a career page. |
| 4 | AI explains; it never invents | The analytics layer computes facts. The AI layer interprets verified results. No numeric figure ever originates in a language model. |
| 5 | Every recommendation is explainable | No score ships without a decomposition. “Rating 87” is incomplete until the user can see the six components that produced 87. |

SECTION 03

# Target users

| Priority | User | Primary jobs |
| --- | --- | --- |
| Primary | Team & league scouts | Find players, compare candidates, check availability, evaluate form, filter by role, discover emerging talent. |
| Primary | Coaches & selectors | Build XIs, analyse squad strengths, identify weaknesses, compare players, analyse opposition. |
| Primary | Analysts | Advanced statistics, custom periods, splits, opposition and venue analysis, historical trends. |
| Secondary | Journalists | Interesting statistics, trends, ranking movement, player comparisons. |
| Secondary | Serious fans | Player discovery, historical comparison, rankings, form, statistical exploration. |

The primary users are professionals making decisions with consequences. That is why explainability (Principle 5) and confidence indicators are requirements rather than polish — an unexplained recommendation is unusable to a selector who has to justify it.

SECTION 04

# Data foundation

Verified against cricket.db at the time of writing. This is the initial analytical layer, not the final data model.

| 10,040 | 9,442 | 221,042 | 243 | 208 | 999 |
| --- | --- | --- | --- | --- | --- |
| Matches | Players | Player-match rows | Seasons | Teams | Fixtures |

## Match coverage by competition

| Competition | Gender | Type | Matches |
| --- | --- | --- | --- |
| T20I | Men | International | 3,490 |
| ODI | Men | International | 2,565 |
| T20I | Women | International | 2,112 |
| Test | Men | International | 888 |
| ODI | Women | International | 604 |
| PSL | Men | Domestic league | 357 |
| Test | Women | International | 24 |

Matches span 19 December 2001 – 4 August 2026. 1,337 matches fall in the last twelve months, involving 3,428 distinct players — the effective population for any “current form” or “available now” feature.

## Attribute coverage — the constraint most features will hit

| Attribute | Populated | of 9,442 | Consequence |
| --- | --- | --- | --- |
| cricinfo_id | 9,441 | 99.9% | Exact join key to Wikidata. No name matching needed. |
| display_name | 4,119 | 43.6% | Rest fall back to scorecard form (JE Root). Fallback is load-bearing. |
| date_of_birth | 4,014 | 42.5% | Age filters exclude 57% of players. Must be a soft filter with an “unknown age” bucket. |
| nationality | 3,098 | 32.8% | Nationality filter is unreliable; team affiliation is the better proxy. |
| image_url | 1,026 | 10.9% | Player cards must be designed initials-first, not photo-first. |
| date_of_death | 41 | 0.4% | Only 43 players can ever be labelled “retired” from a source. See Section 6. |
| retirement_date | 2 | 0.02% | As above. This is correct behaviour, not a gap to close by inference. |

## Secondary sources

ICC rankings — 2,406 player rows, 345 team rows. 84.1% link to a local player identifier; unlinked entries display but do not become links.

ICC fixtures — 999 rows, upcoming window 12 Aug 2026 → 29 Jul 2027. 83.4% link to a local team. Zero franchise fixtures — the ICC feed carries internationals and youth internationals only.

Wikidata — bios, display names, photos, joined on cricinfo_id.

SECTION 05

# Readiness assessment

This is the section that turns the vision into a buildable plan. Every requirement in this document falls into one of three tiers, and the tier determines what has to happen before it can be built.

The single most important finding No ball-by-ball data is stored. The ingestion parser walks each match's deliveries purely to accumulate per-player totals, then discards the balls. player_match_stats holds twelve columns: runs, balls faced, fours, sixes, dismissals, wickets, balls bowled, runs conceded, plus keys. There is no over number, no delivery outcome, no batting position, no bowler-batter pairing, no innings sequence, and no fielding record. Every phase split, dot-ball percentage, powerplay metric, chasing split, partnership, spell, momentum chart, and win-probability model in this scope depends on data that is currently thrown away at parse time.

## Tier A — buildable on current data

No new ingestion. These are the honest MVP.

| Tier | Capability | Notes |
| --- | --- | --- |
| TIER A | Player directory & profile | Full, subject to the bio-coverage caveats in Section 4. |
| TIER A | Career & period aggregates | All period windows work — match start date is indexed. |
| TIER A | Form engine | At match granularity. Sufficient for a defensible baseline-vs-recent model. |
| TIER A | Opposition splits | Join player stats to matches to opposing team. |
| TIER A | Competition splits | Already modelled; keep international and franchise separate. |
| TIER A | Player comparison | 2–5 players across every Tier-A metric. |
| TIER A | Boundary percentage | Derivable from fours, sixes and balls faced. |
| TIER A | ICC rankings + “underrated” | Compare ICC position against computed rank for the 84.1% that link. |
| TIER A | Fixture calendar | Internationals only. Franchise fixtures absent. |
| TIER A | Batting & bowling explorers | Metric set limited to runs, average, SR, boundary %, wickets, economy, bowling average, bowling SR. |
| TIER A | Team profiles & squad | Win/loss from match winner; squad by appearance. |
| TIER A | Performance Index | Buildable from match-level inputs. Phase and situation components deferred to Tier B. |
| TIER A | Rising & in-form lists | Direct output of the form engine. |

## Tier B — requires storing deliveries

No new external source: Cricsheet already ships every delivery in the archives the pipeline downloads. This is a schema addition plus a re-parse.

| Tier | Capability | Blocked on |
| --- | --- | --- |
| TIER B | Phase splits (powerplay / middle / death) | Over number per delivery. |
| TIER B | Dot-ball percentage | Per-delivery runs. |
| TIER B | Batting position → opener / finisher | Delivery order within an innings. |
| TIER B | Batting first vs chasing | Innings sequence. |
| TIER B | Partnerships, spells, momentum, turning points | Full delivery sequence. |
| TIER B | Match intelligence & win probability | Full delivery sequence. |
| TIER B | Home / away splits | Venue-to-country mapping (no country column on matches). |
| TIER B | Venue analytics | Venue normalisation — see the warning below. |

Two traps in the deliveries migration Idempotency will silently produce an empty table. Match ingestion SHA-256-hashes the raw match JSON and skips any match whose hash is unchanged. A re-run to populate deliveries would skip all 10,040 matches and insert nothing — while reporting success. The hash check must be version-namespaced, or bypassed for the backfill. Venue strings are free text. There are 593 distinct venue values and 267 cities, with no venues table. 158 base names map to more than one full string, and genuine duplicates exist — “Sharjah Cricket Stadium” and “Sharjah Cricket Association Stadium” are the same ground. Venue analytics computed over the raw column will split one ground's history across several rows.

## Tier C — requires a new external source

These cannot be derived from Cricsheet at all. Each needs a sourcing decision before its feature is scheduled.

| Tier | Capability | Why it is not derivable |
| --- | --- | --- |
| TIER C | Playing role | No role column anywhere. A crude batter / bowler / all-rounder split can be inferred from balls faced vs balls bowled, but “wicketkeeper” and “opener” cannot. |
| TIER C | Batting & bowling hand | Absent from Cricsheet; unreliable in Wikidata. The “left-handed opener” query depends on this. |
| TIER C | Bowling type (pace / spin) | Absent from both sources. Blocks every pace-vs-spin split. |
| TIER C | Wicketkeeper identification | Player match stats have no fielding columns — no catches, no stumpings. Blocks Best XI role balance. |
| TIER C | Squad lists per fixture | Fixtures carry team names only, no player lists. This is the core blocker for Availability. |
| TIER C | Franchise fixtures | Zero PSL rows in the ICC feed. Availability across a franchise window is currently unanswerable. |
| TIER C | Injury & contract status | No source. Availability must never imply it accounts for these. |

What this means for sequencing Phase 1 should be scoped to Tier A and shipped without asterisks. Deliveries ingestion (Tier B) is the highest-leverage single piece of work in the entire programme — it unlocks roughly half of this document, costs no new data licensing, and is a re-parse of archives already on disk. The Tier C sourcing decisions should be made in parallel with Phase 1, because Scout, Best XI, and Availability cannot be honestly delivered without them.

SECTION 06

# Domain invariants

These are established properties of the existing system. They look like details and are in fact correctness rules — each one was arrived at by hitting the failure it prevents. New features must preserve them.

| Invariant | What breaks without it |
| --- | --- |
| Gender is a schema property, not a filter | Teams key on (name, gender, team_type); competitions on (key, gender). Men's and women's India are different rows. Every list endpoint requires gender; detail endpoints do not, because the ID already disambiguates. |
| International and franchise never merge into one number | Rankings are confined to one competition type at a time. Blending a player's Test runs with their PSL runs produces a figure no cricket source publishes. An unscoped request falls back to international — it is not “everything”. |
| Aggregate by player identifier, never player name | 70 names in this dataset map to more than one real person — two distinct “SR Taylor”s, two “Shahid Afridi”s. Grouping by name silently sums two careers into one ranking row. |
| Dismissals is a count, not a boolean | A Test has two innings per side. Batting average is runs divided by dismissals; treating dismissal as 0-or-1 corrupts every Test average. |
| Scorecard names are correct | JE Root is the standard scorecard convention, not stale data. The Wikidata label sits alongside it and the API returns that as name with the scorecard form as scorecard_name. The fallback covers 56% of players. |
| “Retired” is never inferred | The word appears only when a source says so. A gap in appearances covers retirement, injury, being dropped, and cricket this dataset does not cover. Those render as “Last played 2019”. Only 43 players have a sourced retirement or death date. |
| “Active” is measured against the newest match in the dataset | Anchoring to today silently reclassifies every current player the moment the archive goes stale. |
| Derived figures and official ratings stay separate | ICC ratings live behind /api/icc/*; computed rankings behind /api/rankings. Conflating the two is the one mistake the split exists to prevent. |

SECTION 07

# Information architecture

Primary navigation. Tier markers show what is buildable now versus what is gated on Section 5.

HOME DISCOVER ¦-- Players A ¦-- Teams A ¦-- Best XI C role & keeper data ¦-- Rising Players A +-- In Form A PLAYERS ¦-- Player Directory A ¦-- Player Profile A +-- Compare Players A TEAMS ¦-- Team Directory A ¦-- Team Profile A +-- Squad Analysis B role balance RANKINGS ¦-- ICC Rankings A ¦-- Performance Index A +-- Ranking History A FIXTURES ¦-- Fixture Calendar A internationals only ¦-- Player Availability C squad lists +-- Competition Schedule A ANALYTICS ¦-- Batting Explorer A ¦-- Bowling Explorer A ¦-- All-Round Explorer A ¦-- Venue Analytics B normalisation +-- Opposition Analytics A MATCHES ¦-- Results A +-- Match Analysis B deliveries SCOUT ¦-- Find a Player C role, hand, availability ¦-- Build a XI C +-- Compare Candidates A

Existing frontend routes already cover Dashboard, Rankings, ICC Rankings, Compare, Fixtures, Teams, Team Detail, Players, Player Detail, Matches, and Match Detail under a /:gender/* prefix. The architecture above is a reorganisation and extension of that, not a rewrite.

SECTION 08

# Homepage

The homepage has one job: communicate cricket intelligence, not cricket scores, within one screen.

Hero

Understand cricket beyond the scorecard.

Discover players, analyse performance, compare talent, track form, and find available players for any competition.

Primary actions

Find a Player  ·  Compare Players  ·  Build Best XI  ·  Find Available Players  ·  Explore Rankings

KPI layer

Players · Matches · Teams · Competitions · Seasons. Small, factual, not a hero element.

Intelligence sections

Players in Form — significant recent performance improvement.

Rising Players — sustained improvement over a longer window.

Biggest Movers — ranking and performance change.

Available Talent — players without known overlapping commitments. TIER C

Latest ICC Movements — recent official ranking change.

Constraint Do not turn the homepage into a news feed. Every section here is a computed entry point into the product, not an article list.

SECTION 09

# Player directory

The main discovery interface. Filtering must be server-side and fast enough to feel instant.

Filters

Gender · Format · Role [C] · Nationality [33% coverage] · Team · Competition · Age [43% coverage] · Active/Retired · Date range · Minimum matches · Minimum innings · Form · Performance rating

Sorting

Performance · Recent form · Runs · Average · Strike rate · Wickets · Economy · ICC ranking · Age · Improvement

Player card

Name, photo, nationality, role, age, current team, ICC ranking, Performance Index, form status, availability status.

Design implication of coverage Photos exist for 10.9% of players and ages for 42.5%. The card must be designed initials-first with photo as enhancement, and any age or nationality filter must offer an explicit “unknown” bucket rather than silently dropping the majority of the database from results.

SECTION 10

# Player profile

One of the two highest-quality pages in the product. Metrics adapt to player type and selected format.

Header

Name · nationality · role · current team · age · ICC ranking · Performance Index · current form · availability

Overview metrics

Batting — runs, average, strike rate, balls, boundary %, 50s, 100s

Bowling — wickets, average, economy, strike rate, dot-ball % [B]

Sections

Current Form · Career Performance · Performance Trends · Opposition Splits · Venue Splits [B] · Phase Performance [B] · Match Situation [B] · Competition Performance · Recent Matches · ICC Ranking History

Progressive disclosure Overview first, advanced analytics second. The page must be readable by a fan and exhaustive for an analyst without becoming two products.

SECTION 11

# Form engine

Form is a defined, testable, configurable methodology — not raw recent runs. It compares a recent window against the player's own baseline, normalised for format and competition.

Windows

Last 5 · last 10 · last 20 · last 30 days · last 3 months · last 6 months · last 12 months · career · custom

Classification

| State | Meaning |
| --- | --- |
| In Form | Recent window materially above baseline. |
| Improving | Positive trend across successive windows. |
| Stable | Within noise of baseline. |
| Declining | Negative trend across successive windows. |
| Out of Form | Recent window materially below baseline. |

Required explanation

“Performance is 16% above this player's 12-month baseline over the last 10 matches.”

The engine must also expose a sample-size confidence value. Five T20 innings is not evidence of form, and the UI must be able to say so rather than showing a confident classification derived from three scores.

SECTION 12

# Performance splits

| Tier | Split | Requirement |
| --- | --- | --- |
| TIER A | Opposition | vs each opposing team, within format and period. |
| TIER A | Competition | International vs franchise, never blended into one figure. |
| TIER B | Venue | Requires venue normalisation first. |
| TIER B | Home / away | Requires a venue-to-country mapping. |
| TIER B | Match phase | Powerplay, middle, death. Requires over number per delivery. |
| TIER B | Match situation | Batting first, chasing, defending. Requires innings sequence. |
| TIER C | Bowling type faced | Pace vs spin. Requires a bowler-type source that does not currently exist. |

SECTION 13

# Player comparison

Compare 2–5 players. Format, period, competition, opposition, and venue are all adjustable within the comparison.

Overall — performance, form, consistency, experience

Batting — runs, average, strike rate, boundary %, dot-ball % [B], phase performance [B]

Bowling — wickets, economy, average, strike rate, dot % [B], phase performance [B]

Visualisation

Percentile bars, trend lines, small multiples, distribution charts. Radar charts only where genuinely useful — they flatter noise and hide sample size, and should not be the default comparison view.

SECTION 14

# Performance Index

A transparent, platform-specific rating. The initial weighting is a starting point, not a conclusion.

| Component | Weight | Basis |
| --- | --- | --- |
| Recent performance | 30% | Recent window versus the player's own baseline. |
| Consistency | 20% | Variance of contribution across the period. |
| Opposition strength | 15% | Weighted by opponent standing at the time. |
| Match impact | 10% | Contribution relative to match outcome. |
| Role performance | 10% | Measured against role peers. |
| Situation performance | 10% | Chasing, defending, under pressure. |
| Availability | 5% | Known commitments in the relevant window. |

Implementation requirements

Weights live in the analytics layer as configuration. No weight is ever hard-coded in a frontend component.

Every score is decomposable — the API returns the components alongside the total, always.

Scores are comparable only within a scope (format × gender × competition type). A cross-format Index is not defined.

Phase-1 caveat Role performance, situation performance, and availability are Tier B/C. In Phase 1 the Index runs on the four available components with weights renormalised, and the UI states which components are active. It must not silently score absent components as zero — that penalises every player identically and produces a number that looks precise and means less than it appears to.

SECTION 15

# Rankings & underrated players

Three distinct rankings, never merged, always labelled:

| Ranking | Source | Meaning |
| --- | --- | --- |
| ICC Rank | Official ICC feed | The published, authoritative position. Displayed as an external layer. |
| Performance Rank | Computed here | Contextual performance intelligence derived from match data. |
| Form Rank | Computed here | Recent-window position, independent of career standing. |

The gap between the first two is itself a product: Underrated Players surfaces those whose computed performance materially exceeds their official position. This only works for the 84.1% of ICC rows that link to a local identifier — the feature must state its own coverage.

The platform must never imply its rating replaces or corrects the ICC's.

SECTION 16

# Player availability

Intended as a flagship capability. Users specify a window and constraints; the system evaluates known commitments.

Inputs

Start date · end date · format · competition · role · nationality · age

States

| State | Basis |
| --- | --- |
| Likely Available | No known fixture overlaps the window for the player's current team. |
| Partially Available | Commitments cover part of the window. |
| Known Conflict | A known fixture falls inside the window. |
| Unknown | Insufficient data. Must be a visible, common outcome. |

This capability is not honestly deliverable today Fixtures carry team names, not squad lists. There is no player-to-fixture relationship anywhere in the schema, so availability can only be inferred at team level: this player last played for team X, and team X has a fixture in your window. That inference is weak — it cannot distinguish a first-choice player from a fringe squad member, and it says nothing about injury or contract. Worse, the fixtures feed carries zero franchise fixtures. A scout asking “who is free during the PSL window” is asking about exactly the competition the fixture data does not cover. Requirement: ship this only with a confidence value and a plain statement of what was and was not checked — “Likely available — 61% confidence. Based on international fixtures only; franchise commitments, injuries and contracts are not known.” Inferred availability must never be presented as guaranteed.

SECTION 17

# Scout — find a player

A dedicated workflow, not a filtered list. The user states a need; the system returns ranked, explained candidates.

Example brief

Format: T20 Role: Opener Age: under 28 Period: 15 - 30 September Form: Good+ Minimum: 500 balls Prefers: strong against pace

Each candidate returns

Overall score · form · role fit · availability · opposition performance · situation performance · reason for recommendation

Dependency Of the seven constraints in that brief, three (role, availability, pace performance) are Tier C and one (period form) is Tier A. Scout is therefore a Phase 3 feature gated on the sourcing decisions in Section 5 — scheduling it earlier means shipping a filter that quietly ignores half the brief.

SECTION 18

# Best XI

User selects format, gender, period, and optionally competition, venue, and opposition — then an optimisation objective.

Objectives

Overall quality · current form · batting strength · bowling strength · balance · youth · experience

Requirements

Every selection carries a “why was this player selected?” explanation.

Not simply the eleven highest-rated players. The algorithm must satisfy role and balance constraints: top order, middle order, all-rounders, a keeper, pace and spin options.

Show what was traded off — the highest-rated player omitted, and the constraint that omitted them.

Dependency Balance constraints require role, batting position, and keeper identification — all Tier C, and the keeper especially, since no fielding data exists at all. Without them the feature degrades to “top eleven by rating”, which is the exact thing this section forbids.

SECTION 19

# Team intelligence

Team profiles carry overview, squad, and — the differentiator — a weakness analysis.

Overview — matches, wins, losses, win %, recent form, ICC ranking [A]

Squad — grouped by role, with availability [C]

Strength profile — batting, bowling, all-round depth, experience, current form, bench depth

Weakness analysis — e.g. “death bowling performance has declined over the last 10 matches” [B]

Team-scoped aggregates already exist and must be used: a player's figures on a team page are their figures for that team, not their gender-wide career totals. Without that scoping a franchise page credits a player with their international runs.

SECTION 20

# Venue intelligence

Venue pages answer one question: what kind of cricket does this ground produce?

Average score, average winning score, chasing success rate [B]

Pace vs spin effectiveness [C]

Boundary rate, powerplay scoring, death scoring [B]

Best players at this venue [B]

Players whose style fits this venue [C]

Prerequisite A venues table with canonical names, city, country, and an alias map. 593 raw strings must collapse to a real ground list before any venue figure is trustworthy. This also unlocks home/away splits.

SECTION 21

# Analytics explorer

The power-user surface. Shared filter model across batting, bowling, and all-round explorers.

Filters (all explorers)

Format · date range · competition · team · opposition · venue · role · minimum innings · minimum balls

| Explorer | Metrics |
| --- | --- |
| Batting | Runs, average, strike rate, boundary % [A] · consistency, form, impact [A] · dot % and phase [B] |
| Bowling | Wickets, average, economy, strike rate [A] · dot %, boundary %, phase [B] |
| All-round | Combined contribution, balance ratio, impact [A] |

Minimum-innings and minimum-balls thresholds are mandatory controls with sensible defaults — an unfiltered leaderboard is dominated by two-innings anomalies.

SECTION 22

# Match intelligence

Match pages do not compete with live-score products. They explain what happened and why it mattered.

Match impact and player impact

Turning points and momentum

Partnerships and bowling spells

Performance against expectation

Later: win probability, tactical events, match-changing moments

Entirely Tier B Every item in this section requires stored deliveries. Until the backfill lands, match pages remain scorecard and result summaries.

SECTION 23

# AI analyst

The AI layer sits on top of the analytics engine. It never queries raw data directly and never produces a number.

User  →  Intent parser  →  Query planner  →  Analytics engine  →  Verified data  →  Recommendation engine  →  Explanation  →  User

Target questions

“Who are the best T20 finishers in the last 12 months?”

“Which available players could replace our injured middle-order batter?”

“Why is Player X rated higher than Player Y?”

“Build the best XI for Pakistan against India in Dubai.”

“Find players outperforming their ICC ranking.”

Hard rule The model's only inputs are structured results returned by the analytics layer, and its only output is prose over those results. Every figure in an AI response must be traceable to a query the user can re-run. If the analytics layer cannot answer a question, the correct response is to say so — not to approximate.

SECTION 24

# Data architecture

Three conceptual layers. Expensive metrics are materialised, never computed per request.

| Layer | Refresh | Contents |
| --- | --- | --- |
| Raw | On ingest | matches · deliveries [new] · players · teams · competitions · seasons · venues [new] · fixtures · icc_player_rankings · icc_team_rankings |
| Derived | Post-ingest batch | player_period_stats · player_form · player_splits · player_opposition_stats · player_venue_stats · player_phase_stats · team_strength · venue_stats · player_availability |
| Intelligence | Scheduled / on demand | player_performance_index · player_role_fit · player_recommendations · best_xi · scouting_candidates |
| AI | Per request | analytics_query · query_result · explanation |

Storage direction

SQLite is adequate for the current dataset and should not be replaced reactively. But adding deliveries moves the raw layer from roughly 221,000 rows to a materially larger table, and the derived layer must be built so that a later move to Postgres is a connection change, not a rewrite: no SQLite-specific SQL in the analytics layer, and all path resolution through the existing project-root convention.

Ingestion runs on Temporal with per-match activities, content-hash idempotency, and continue_as_new between batches to keep workflow history bounded. Deliveries ingestion must follow the same contract.

SECTION 25

# API architecture

Domain-oriented, not component-oriented. No endpoint exists to serve one screen.

| Endpoint | Status | Notes |
| --- | --- | --- |
| /api/players | EXISTS | Extend filter set. Requires gender. |
| /api/players/{id} | EXISTS | — |
| /api/players/{id}/form | NEW | Window-parameterised; returns classification, explanation and confidence. |
| /api/players/{id}/splits | NEW | Split type as a parameter, not separate endpoints. |
| /api/players/{id}/availability | NEW | Returns state, confidence, and what was checked. |
| /api/players/compare | EXISTS | Extend to 5 players and scoped periods. |
| /api/teams · /{id} | EXISTS | Optional team_type; defaults must not interleave types. |
| /api/teams/{id}/squad | NEW | — |
| /api/teams/{id}/strength | NEW | — |
| /api/rankings/{batting,bowling} | EXISTS | Scoped to one competition type. |
| /api/rankings/performance | NEW | Performance Index leaderboard with components. |
| /api/icc/* | EXISTS | Deliberately separate from computed rankings. |
| /api/fixtures | EXISTS | Results window is date-bounded, not just is_upcoming = 0. |
| /api/availability | NEW | Cohort-level availability search. |
| /api/analytics/{batting,bowling,venues} | NEW | Explorer backends. Server-side filter, sort, paginate. |
| /api/scout/search | NEW | Phase 3. |
| /api/scout/best-xi | NEW | Phase 3. |

SECTION 26

# Design system

The visual language should read as premium sports intelligence software.

Base palette

| Role | Hex | Use |
| --- | --- | --- |
| Background | #0B1117 | Application ground. |
| Surface | #111922 | Cards, panels, table bodies. |
| Elevated surface | #17212B | Table headers, raised controls. |
| Border | #25313C | Dividers and outlines. |
| Primary text | #F4F7FA | Body and figures. |
| Muted text | #8B98A5 | Labels, captions, secondary detail. |

Semantic colour

| Meaning | Colour | Applied to |
| --- | --- | --- |
| Positive | Green | Above baseline, improving, available. |
| Negative | Red | Below baseline, declining, known conflict. |
| Warning | Amber | Low confidence, small sample, partial coverage. |
| Neutral | Blue | Analytical information carrying no judgement. |

Colour always carries meaning. Amber specifically denotes uncertainty and low sample size — it is not decorative.

Typography

Inter, Geist, or IBM Plex Sans. Tabular numerals everywhere figures align in columns — this is non-negotiable in a product built on tables.

Avoid

Excessive gradients, glassmorphism, neon, giant cards, decorative charts, unnecessary animation, and generic “AI dashboard” aesthetics.

SECTION 27

# UX requirements

Readability and information hierarchy over density

Fast, server-side filtering with consistent interaction patterns

Deep linking and shareable analysis URLs — every filter state is a URL a scout can send to a colleague

Responsive charts; loading, empty, and error states designed rather than defaulted

Data-confidence indicators wherever a figure rests on a small sample or partial coverage

Progressive disclosure — simple overview first, advanced analytics second

Gender switching drops to the current section's list page; an ID from one gender is meaningless in the other

SECTION 28

# Performance

Server-side filtering, sorting, and pagination on every list

Materialised aggregates for anything expensive; background computation on a schedule

Cache frequently requested analytics

Lazy-load heavy charts

Never query raw ball-by-ball data on a page request

Known hotspot Ranking aggregates currently run one SQL GROUP BY, then compute averages and sort in Python across the full result set before slicing for pagination. This is deliberate — the average needs a divide-by-zero guard that is awkward in SQLite — but it makes an unfiltered query O(total players). Acceptable at 9,442 players; it needs a materialised summary table before the Performance Index runs over every player on every request.

SECTION 29

# Data quality

A monitored layer, not an ad-hoc script. Every ingestion emits: processed, inserted, updated, rejected, unmatched, warnings.

| Check | Current known state |
| --- | --- |
| Duplicate / colliding names | 70 names map to more than one identifier. Aggregates must group by identifier. |
| Missing player identifiers | 1 player lacks a cricinfo_id. |
| ICC link confidence | 84.1% linked. Ambiguous matches resolve to null rather than a guess. |
| Fixture team link rate | 83.4% linked. |
| Venue normalisation | 593 raw strings; 158 base names with multiple variants. Unresolved. |
| Retirement classification | 43 players with a sourced date. Correct by design — not a gap to close by inference. |
| Future-fixture anomalies | Cancelled future fixtures carry is_upcoming = 0; results windows must be date-bounded. |
| Competition classification | Derived from competition type, not from source data — Cricsheet reports "club" for franchise leagues. |

SECTION 30

# Trust & transparency

Every major analytical figure carries a “how is this calculated?” affordance that opens a decomposition. For a Performance Index of 87:

| Component | Score | Weight | Basis |
| --- | --- | --- | --- |
| Recent form | 91 | 30% | Last 10 matches vs 12-month baseline |
| Consistency | 84 | 20% | Variance across the period |
| Opposition strength | 89 | 15% | Weighted by opponent standing |
| Match impact | 81 | 10% | Contribution to results |
| Role performance | 92 | 10% | Versus role peers |
| Situation performance | 86 | 10% | Chasing, defending, pressure |

The user must also be able to reach the underlying matches. A figure that cannot be traced to the rows that produced it is not usable by a professional who has to defend the decision it informed.

SECTION 31

# Phased roadmap

Each phase has an exit gate. A phase does not close until its gate is met.

| Phase | Scope | Contents | Exit gate |
| --- | --- | --- | --- |
| Phase 1 | Foundation — Tier A only | Homepage · player directory · player profile · form engine · player comparison · ICC rankings · fixture calendar · batting and bowling explorers | Every figure traceable; no feature shipped with a silently-ignored filter. |
| Phase 1.5 | Data unlock — deliveries & venues | Deliveries schema and backfill · hash-namespacing fix · venue normalisation table · derived-layer materialisation · Tier C sourcing decisions | Phase and situation splits reconcile against known published figures. |
| Phase 2 | Intelligence — context & rating | Performance Index (full) · team profiles and strength · venue analytics · phase and situation splits · rising and in-form · match intelligence | Every score decomposable in the UI; weights configurable outside the frontend. |
| Phase 3 | Decision engine — scout, XI, availability | Scout / find a player · Best XI with balance · availability matching · team weakness detection · candidate comparison | Tier C sources landed. Blocked until then. |
| Phase 4 | AI — natural language layer | Intent parser and query planner · AI scout and comparison · AI explanations · conversational analyst | Zero figures originate in the model; every number re-runnable. |

Sequencing note Phase 1.5 is inserted deliberately. It is not a feature phase and produces nothing user-visible, but roughly half of Phases 2–4 depend on it, and it uses data already downloaded. Deferring it makes every later phase more expensive.

SECTION 32

# Engineering boundaries

Six layers, strictly separated. Nothing crosses two boundaries at once.

Data  →  Analytics  →  Intelligence  →  API  →  UI  →  AI

Database access never appears in a router; statistical calculation never appears in a query builder.

Recommendation logic never appears in a component; AI prompts never appear in the analytics layer.

Ingestion and backend continue to share the database and import nothing from each other.

Competition keys and types are validated against the competitions table, so adding a league stays a data change rather than an API change.

Before any architectural change

State the existing architecture, the concrete problem, the proposed change, the migration risk, and the benefit. Avoid rewrites — the current three-component structure works and is well factored.

SECTION 33

# Definition of success

The platform succeeds when a user can enter this and get a defensible answer:

“I need a left-handed T20 opener under 28, currently in good form, available from 15 to 30 September, and strong against pace.”

Decomposed against Section 5, that single query is the whole roadmap:

| Constraint | Tier | Blocker |
| --- | --- | --- |
| T20 format | A | None. |
| Currently in good form | A | None — form engine at match granularity. |
| Under 28 | A* | Works, but date of birth covers 42.5% of players. |
| Opener | B | Batting position requires stored deliveries. |
| Left-handed | C | No handedness in any current source. |
| Strong against pace | C | No bowler-type data in any current source. |
| Available 15–30 Sep | C | No squad lists; no franchise fixtures. |

Two of seven constraints are answerable today. That is not an argument against the vision — it is the build order. Phase 1.5 converts one more to green, and three Tier C sourcing decisions convert the rest. Nothing in the vision is unreachable; it is a data programme before it is a feature programme.

SECTION 34

# Open decisions

These block scheduling and need an owner and a date.

| # | Decision | Why it matters |
| --- | --- | --- |
| 1 | Source for role, handedness and bowling type | Gates Scout, Best XI, pace/spin splits, and role fit — the majority of the differentiated product. Options: a licensed feed, a scraped source with its own quality layer, or partial inference with explicit confidence. |
| 2 | Source for squad lists | Availability is unbuildable beyond team-level inference without it. |
| 3 | Franchise fixture coverage | The ICC feed carries none. Availability during franchise windows is the scout's actual question. |
| 4 | Deliveries schema & backfill window | Highest-leverage work in the programme. Needs a sizing estimate and a migration slot. |
| 5 | Phase-1 Performance Index scope | Ship on four renormalised components, or hold the Index until Phase 2? |
| 6 | Postgres timing | Not urgent, but the deliveries table changes the calculation. Decide the trigger condition now. |
| 7 | Competition expansion | PSL proved the model needs no migration. Which leagues next, and does that change the Tier C sourcing decision? |

The rule that governs every future feature: do not build a statistics dashboard. Build a cricket decision engine.

Before building anything, answer: what cricket question does this answer? What decision does it help someone make? What data supports it? How is it calculated? Can it be explained? Can the user verify the underlying data? Is it more useful than a conventional statistics website? If any answer is unclear, the feature is not ready.

All figures verified against cricket.db · 13 August 2026